File Number: Res. 0039-25

Agenda Date: 01/21/2025	File Type: Resolution

Contract 2023152 - Lincoln King Community Center and Clinic Services Agreement

Resolved, that the Finance Director is authorized and directed to extend Contract 2023152 with the Concord Consulting Group of Illinois, Inc. (The Concord Group) as the City's Owners Representative on the Lincoln King Community Center and Clinic through the estimated end of the project timeline, December 31, 2026, and to execute any and all necessary documents associated with this amendment.

Fiscal Note: Estimated additional amount is up to $523,000. Funding is available in accounts: ($200,000) 20314 52100 20160 CDS-HHS LKCCC Grant Professional Services and ($323,000) 45010 52100 22912 GO Bonds-LKCCC-Professional Services.